SOFTWARE ARCHITECTURE DOCUMENT

Battery-Aware Social Communication Platform

Engineering Architecture & Agentic Build Plan Using Google Antigravity

Document Version: 1.0

Date: August 2026

Prepared for: Hari Krishna Mangali

Build Toolchain: Google Antigravity (Agentic IDE) · Gemini 3 / Claude Sonnet Agents

# 1. Document Purpose & Scope

This document defines the end-to-end software architecture for the Battery-Aware Social Communication Platform (codename: CallShield) and specifies exactly how that architecture should be built inside Google Antigravity, Google's agent-first development platform. It translates the Product Requirements Document (PRD) into concrete system boundaries, service contracts, data models, and an agent-executable build plan.

The document is written for two audiences at once: human engineers who need a reference architecture, and AI coding agents (Gemini 3 Pro / Claude Sonnet inside Antigravity) who will use this document as their primary planning artifact when generating the codebase.

### In Scope

- Mobile client architecture (Android, Kotlin, Jetpack Compose)

- Backend microservices architecture (Java / Spring Boot)

- Battery-Aware Calling System — the product's core differentiator

- Real-time messaging and WebRTC calling architecture

- Data, security, and infrastructure architecture

- A structured plan for building all of the above using Google Antigravity's Agent Manager, Editor, and Artifact-verification workflow

### Out of Scope

- iOS implementation detail (architecture is noted but deferred to Phase 2)

- Detailed UI visual design (covered by a separate UI/UX spec)

# 2. Architecture Goals & Guiding Principles

| Principle | Description |
| --- | --- |
| Separation of concerns | Battery monitoring, call signaling, and media transport are decoupled services so the safety-critical battery logic can be tested and shipped independently. |
| Fail-safe by default | If the Battery Monitoring module cannot read battery state, the system must never block emergency call visibility or crash the call — it degrades to warning-only mode. |
| Client-authoritative battery decisions | Battery level is device-local; the termination decision is made on-device for zero latency, then reported to the backend for history/analytics. |
| Stateless services, stateful stores | All Spring Boot services are horizontally scalable and stateless; state lives in PostgreSQL, Redis, and S3 only. |
| Agent-buildable modularity | Every service/module is small enough (single responsibility, <1 domain) that one Antigravity agent task can own it end-to-end, including tests. |
| Verifiability | Every architectural component maps to an automated test and an Antigravity Artifact (walkthrough, screenshot, or test report) so agent output is independently checkable. |
| Security & privacy by design | TLS everywhere, encryption at rest, least-privilege service accounts, and an E2EE path for 1:1 chat. |

# 3. High-Level System Architecture

The platform follows a layered, microservices-based architecture with a mobile client, an API/real-time gateway layer, a set of domain microservices, and shared data infrastructure.

┌────────────────────────────┐
                         │        MOBILE CLIENT        │
                         │  Android (Kotlin / Compose) │
                         │  ┌────────────────────────┐ │
                         │  │  Battery Monitor Module │ │
                         │  └────────────────────────┘ │
                         └───────────────┬──────────────┘
                     REST/JSON │  WebSocket  │  WebRTC (media)
                                 ▼
                    ┌───────────────────────────┐
                    │        API GATEWAY          │
                    │  routing · authn · rate-limit│
                    └───────────────┬───────────────┘
        ┌───────────┬───────────┬───┴────────┬───────────┬────────────┐
        ▼           ▼           ▼            ▼           ▼            ▼
     Auth Svc    User Svc    Chat Svc    Media Svc   Call Svc   Notification Svc
        │           │           │            │           │            │
        └─────┬─────┴─────┬─────┴─────┬──────┴─────┬─────┴─────┬──────┘
               ▼           ▼           ▼            ▼           ▼
          PostgreSQL      Redis     Object Store   Kafka    WebRTC/TURN
        (per-service DB) (cache/    (S3 - media,  (event   (Signaling +
                          presence)  documents)   bus)     media relay)

Group Service, Status Service, and Admin Service sit alongside Call and Chat as additional domain services (see Section 6) and share the same gateway, event bus, and data infrastructure patterns.

# 4. Mobile Client Architecture (Android)

### 4.1 Pattern

Clean Architecture with MVVM presentation layer, implemented in Kotlin with Jetpack Compose for UI. This keeps the Battery-Aware Calling logic testable in isolation from Android framework classes.

app/
├── presentation/        (Compose UI, ViewModels, Navigation)
│   ├── chat/
│   ├── calling/
│   │   ├── CallScreen.kt
│   │   ├── CallViewModel.kt
│   │   └── BatteryWarningBanner.kt
│   └── settings/battery/
├── domain/              (pure Kotlin, no Android deps)
│   ├── usecase/StartCallUseCase.kt
│   ├── usecase/MonitorBatteryDuringCallUseCase.kt
│   ├── usecase/TerminateCallOnLowBatteryUseCase.kt
│   └── model/BatteryThreshold.kt
├── data/
│   ├── battery/BatteryRepositoryImpl.kt   (wraps BatteryManager)
│   ├── call/CallRepositoryImpl.kt         (wraps WebRTC SDK)
│   ├── chat/ · media/ · auth/ · user/
└── core/                (DI - Hilt, networking, WebSocket client)

### 4.2 Battery Monitor Module (client-side core differentiator)

Implemented as an Android Foreground Service that is started only when a call begins and stopped the instant the call ends — it must never run persistently in the background, to avoid becoming the very battery drain it protects against.

| Component | Responsibility |
| --- | --- |
| CallForegroundService | Owns the active call lifecycle; hosts the BroadcastReceiver for ACTION_BATTERY_CHANGED. |
| BatteryMonitorUseCase | Pure-Kotlin state machine: reads battery %, compares to configured thresholds, emits BatteryState (Normal / Warning / Critical). |
| CallTerminationController | Subscribes to BatteryState; on Critical, releases camera/mic, tears down the WebRTC PeerConnection, and stops the foreground service. |
| BatterySettingsRepository | Persists user-configured thresholds (10% / 7% / 5%) in DataStore/Room. |

# 5. Battery-Aware Calling System — Detailed Architecture

This is the product's primary innovation and is treated as a first-class subsystem with its own state machine, independent of general call-quality logic.

### 5.1 State Machine

battery > 15%                 battery <= 10%           battery <= 7%
  ┌───────────────┐   drop    ┌────────────────┐   drop   ┌─────────────────┐
  │     NORMAL     │ ───────▶ │  LOW-BATTERY    │ ───────▶│    CRITICAL      │
  │  call proceeds │          │  WARNING shown  │         │  call terminated │
  └───────────────┘  ◀─────── └────────────────┘         │  camera+mic freed│
        ▲      charger/level rises (no auto-resume)       └─────────────────┘
        └──────────────────────────────────────────────────────────┘

### 5.2 Sequence: Battery Monitoring During an Active Call

Mobile UI      CallForegroundService     BatteryMonitorUseCase     WebRTC Engine     Call Service (BE)
   │  start call        │                        │                     │                  │
   │ ──────────────────▶│  start(callId)         │                     │                  │
   │                    │ ───────────────────────▶ subscribe(battery) │                  │
   │                    │                        │  onBatteryChanged() │                  │
   │                    │                        │  evaluate(level,    │                  │
   │                    │                        │   thresholds)       │                  │
   │   WARNING banner   │◀────  BatteryState.Warning ─────────────────│                  │
   │◀───────────────────│                        │                     │                  │
   │                    │                        │  level <= critical  │                  │
   │                    │◀───── BatteryState.Critical ─────────────────│                  │
   │                    │  stop tracks           │                     │                  │
   │                    │ ───────────────────────────────────────────▶ close()            │
   │  call ended toast  │                        │                     │  POST /calls/end │
   │◀───────────────────│                        │                     │ ────────────────▶│

### 5.3 Threshold Configuration

| Battery Level | System Behaviour | Owning Layer |
| --- | --- | --- |
| > 15% | Normal operation, no UI change | Client (BatteryMonitorUseCase) |
| 15% | Optional low-battery notice (configurable) | Client |
| 10% | Persistent low-battery warning banner in call UI | Client |
| 7% (default) | Final warning, then automatic call termination | Client, event reported to Call Service |
| 5% (optional / emergency) | Same as above with a stricter cut-off for users who opt in | Client |

### 5.4 Edge Cases Encoded Into the Architecture

- Charging during a call → monitoring continues; auto-termination becomes configurable rather than forced, since the depletion risk is reduced.

- Battery rising after termination → the state machine is one-directional per call; a call that has ended is never auto-resumed.

- Sudden drops (10% → 6%) → evaluation happens on every ACTION_BATTERY_CHANGED broadcast, not on a fixed poll interval, so a skipped step still terminates on the next event.

- Battery Saver mode → detected via PowerManager.isPowerSaveMode() and surfaced as a non-blocking advisory (may affect call quality).

- Read failure / unsupported device → fail open on visibility (never hide the call UI) and fail safe on protection (disable auto-termination, show a persistent 'battery protection unavailable' notice).

# 6. Backend Microservices Architecture

Java 21 + Spring Boot 3, one deployable per bounded context, communicating synchronously via REST/gRPC for request/response and asynchronously via Kafka for events (message delivery, call lifecycle, notifications).

| Service | Core Responsibility | Datastore | Key APIs |
| --- | --- | --- | --- |
| API Gateway | Routing, authn/z, rate limiting, request aggregation | Redis (rate-limit counters) | Spring Cloud Gateway routes |
| Auth Service | Registration, OTP, login, JWT issuance, sessions, 2FA | PostgreSQL (auth schema) | /auth/register, /auth/otp, /auth/login |
| User Service | Profiles, contacts, privacy settings, blocking | PostgreSQL (user schema) | /users/{id}, /users/{id}/contacts |
| Chat Service | Conversations, messages, message status, search | PostgreSQL + Redis (presence) | /chats, /chats/{id}/messages, WS /ws/chat |
| Media Service | Upload/download brokering, transcoding hooks, virus scan | S3 + PostgreSQL (metadata) | /media/upload, /media/{id} |
| Call Service | Call signaling, call state, call history, battery-event log | PostgreSQL + Redis (live call state) | /calls/start, /calls/end, WS /ws/signaling |
| Notification Service | Push notification dispatch (FCM), templating | PostgreSQL (delivery log) | /notifications/send (internal, event-driven) |
| Group Service | Group CRUD, membership, roles/permissions | PostgreSQL (group schema) | /groups, /groups/{id}/members |
| Status Service | 24-hour stories/status content and viewer lists | PostgreSQL + S3 | /status, /status/{id}/views |
| Admin Service | Moderation, reports, abuse detection, analytics dashboards | PostgreSQL (read replicas) + analytics store | /admin/reports, /admin/users/{id}/action |

### 6.1 Inter-Service Communication

- Synchronous: REST over HTTPS between gateway and services, and service-to-service for lookups that need an immediate answer (e.g., Call Service → User Service for contact info).

- Asynchronous: Kafka topics for message.sent, call.started, call.terminated.low_battery, status.published, notification.requested — this is what lets Notification Service and Admin/Analytics stay decoupled from the write path.

- Real-time: WebSocket (STOMP) for chat delivery and presence; a dedicated WebSocket signaling channel for WebRTC call setup (offer/answer/ICE candidates).

# 7. Real-Time Communication & Calling Architecture

Voice and video calls use WebRTC for peer-to-peer media, with the Call Service acting purely as a signaling broker — it never touches raw audio/video.

Caller                          Call Service (Signaling)                    Callee
  │  WS: offer(sdp)  ─────────────────▶ │                                      │
  │                                     │ ── WS: offer(sdp) ─────────────────▶ │
  │                                     │ ◀──────────── WS: answer(sdp) ────── │
  │ ◀──────────── WS: answer(sdp) ────── │                                      │
  │ ⇄ ICE candidates via signaling ⇄     │      ⇄ ICE candidates via signaling ⇄ │
  │                                                                             │
  │ ═══════════════ WebRTC media (SRTP), direct P2P when possible ═══════════▶ │
  │ ═══ if P2P fails (NAT/firewall): relayed through TURN server ═══════════▶ │

| Infra Component | Role |
| --- | --- |
| Signaling Server (Call Service) | Exchanges SDP offer/answer and ICE candidates over WebSocket; tracks call state (ringing, active, ended, ended_low_battery). |
| STUN Server | Helps each peer discover its public IP/port for direct P2P connectivity. |
| TURN Server | Relays encrypted media when a direct P2P path is not possible (symmetric NATs, restrictive firewalls). |
| Group Calls | SFU (Selective Forwarding Unit) recommended once group video calling moves past MVP, to avoid full-mesh bandwidth cost. |

# 8. Data Architecture

### 8.1 Storage Strategy

| Store | Used For |
| --- | --- |
| PostgreSQL (per-service schema) | System of record: users, auth, messages metadata, calls, groups, status metadata, reports. |
| Redis | Online presence, WebSocket session routing, live call state, rate-limit counters, OTP short-lived codes. |
| Amazon S3 | Images, videos, documents, voice messages, profile pictures, status media — accessed via signed URLs, never public. |
| Kafka | Durable event log for message delivery guarantees, call lifecycle events (including low-battery terminations), and analytics ingestion. |

### 8.2 Core Entities (indicative)

users(id, phone, email, username, password_hash, created_at, ...)
contacts(user_id, contact_user_id, status, blocked)
conversations(id, type[1:1|group], created_at)
messages(id, conversation_id, sender_id, type, content_ref, status, sent_at)
calls(id, conversation_id, type[voice|video], started_at, ended_at, end_reason)
battery_events(id, call_id, battery_level, event_type[warning|critical], occurred_at)
groups(id, name, icon_ref, created_by), group_members(group_id, user_id, role)
status_posts(id, user_id, content_ref, expires_at), status_views(status_id, viewer_id)

battery_events is the table that makes the core USP measurable: every warning shown and every automatic termination is logged with the exact battery percentage and call context, feeding the analytics needed to validate the feature (Section 66 of the PRD's success criteria).

# 9. Security Architecture

- Transport: TLS 1.3 everywhere (client↔gateway, service↔service, service↔datastore).

- AuthN: OTP + password with JWT access/refresh tokens; refresh tokens rotated and stored hashed.

- AuthZ: per-service scope checks at the gateway plus method-level checks in each service.

- Encryption at rest: PostgreSQL volume encryption, S3 server-side encryption (SSE-KMS).

- End-to-end encryption: 1:1 chat payloads encrypted client-side using a well-reviewed protocol (Signal-style Double Ratchet) so the Chat Service only ever stores ciphertext.

- Abuse prevention: rate limiting at the gateway (Redis token bucket), report/block pipeline into Admin Service, automated content flags for media uploads.

- Session & device management: multi-device login with per-device session revocation.

# 10. Infrastructure & Deployment Architecture

┌───────────────────────────┐
                         │        Cloudflare (DNS/WAF) │
                         └──────────────┬──────────────┘
                                        ▼
                         ┌───────────────────────────┐
                         │        CloudFront (CDN)     │
                         └──────────────┬──────────────┘
                                        ▼
                    ┌────────────────────────────────────┐
                    │   AWS ECS/EKS — containerised svcs   │
                    │   (Docker images per microservice)  │
                    └───────┬──────────────────┬─────────┘
                            ▼                  ▼
                    RDS (PostgreSQL)     ElastiCache (Redis)
                            │
                            ▼
                          S3 buckets (media, docs, backups)
                            │
                    CloudWatch + Grafana/Prometheus (observability)

| Layer | Technology |
| --- | --- |
| Containerisation | Docker; one image per microservice, multi-stage builds |
| Orchestration | Amazon ECS (MVP) → EKS (Kubernetes) at scale |
| CI/CD | GitHub Actions — build, test, scan, push image, deploy |
| IaC | Terraform for VPC, RDS, ECS/EKS, S3, IAM |
| Observability | CloudWatch (logs/metrics), Prometheus + Grafana (dashboards), Sentry/Crashlytics (mobile crash reporting) |

# 11. Building This Architecture Using Google Antigravity

Google Antigravity is Google's agent-first development platform (a heavily modified VS Code fork) in which AI agents — running on Gemini 3 Pro, Claude Sonnet, or GPT-OSS — plan, write, test, and verify code directly against the Editor, a Terminal, and a Browser, producing reviewable Artifacts (task lists, plans, screenshots, browser recordings) instead of opaque diffs. This section maps the architecture above onto an Antigravity build plan.

## 11.1 Antigravity Workspace Layout

Open a single Antigravity workspace at the repository root so the Agent Manager can see all services and the mobile client together, and cross-reference contracts (e.g., Call Service API ↔ Android CallRepositoryImpl).

battery-aware-app/                     ← Antigravity workspace root
├── .antigravity/
│   ├── knowledge/                     ← agent-persisted context & code snippets
│   └── skills/                        ← reusable SKILL.md playbooks (see 11.3)
├── docs/
│   ├── architecture/ARCHITECTURE.md   ← this document, source of truth for agents
│   ├── api/                           ← OpenAPI specs per service
│   └── adr/                           ← Architecture Decision Records
├── mobile/android/
├── backend/
│   ├── api-gateway/ · auth-service/ · user-service/ · chat-service/
│   ├── media-service/ · call-service/ · notification-service/
│   └── group-service/ · status-service/ · admin-service/
├── infrastructure/{docker,terraform,k8s}/
└── documentation/{requirements,architecture,api,testing}/

Placing docs/architecture/ARCHITECTURE.md at a fixed path lets every agent task reference "the architecture doc" as a stable planning input, and lets Antigravity's knowledge base index it once and reuse it across tasks.

## 11.2 Agent Manager: Task Decomposition

Use Antigravity's Manager surface (asynchronous, multi-agent orchestration) rather than the single-threaded Editor view for this build, because the services in Section 6 are independent enough to be developed in parallel by separate agent runs. Each row below is one Manager task with its own branch/workspace.

| Wave | Parallel Agent Tasks | Depends On |
| --- | --- | --- |
| 0 — Foundations | Repo scaffolding · Terraform base VPC/RDS/S3 · CI pipeline skeleton · shared OpenAPI contracts | — |
| 1 — Platform services | Auth Service · User Service · API Gateway | Wave 0 |
| 2 — Communication core | Chat Service · Media Service · Call Service (signaling) · Notification Service | Wave 1 (auth contracts) |
| 3 — Battery-Aware System | Android Battery Monitor Module · battery_events schema & Call Service integration · client state machine (Section 5) | Wave 2 (Call Service) |
| 4 — Social features | Group Service · Status Service · Android chat/UI screens | Wave 2 |
| 5 — Admin & hardening | Admin Service · abuse pipeline · E2EE for chat · security review agent pass | Wave 2–4 |
| 6 — Verification & release | End-to-end test agent · battery test scenarios (Section 62 of PRD) · Play Store packaging | All prior waves |

Because Wave 3 (Battery-Aware System) is the product's differentiator, give it its own dedicated agent run even though it is small — this keeps its Artifacts (test reports, threshold-behaviour screen recordings) isolated and easy for a human reviewer to audit in one pass.

## 11.3 SKILL.md Playbooks for Agents

Antigravity treats learning as a first-class primitive: agents can load a SKILL.md before starting a task to pick up house rules. Author one skill file per recurring workflow so every agent produces consistent output.

| Skill file | Purpose |
| --- | --- |
| .antigravity/skills/spring-service/SKILL.md | Standard structure for a new Spring Boot microservice: package layout, error-handling convention, health endpoint, Dockerfile, test conventions. |
| .antigravity/skills/battery-state-machine/SKILL.md | The exact state machine and thresholds from Section 5 — prevents an agent from 're-inventing' battery logic differently in the client vs. the backend log. |
| .antigravity/skills/webrtc-signaling/SKILL.md | Signaling message schema (offer/answer/ICE), call-state enum, and required event emissions to Kafka. |
| .antigravity/skills/api-contract/SKILL.md | Rule: every new endpoint must update its service's OpenAPI spec under docs/api/ before implementation is considered done. |
| .antigravity/skills/code-review/SKILL.md | Checklist an agent runs against its own diff before marking a task complete (see 11.5). |

## 11.4 Example Agent Task Prompt (Manager surface)

A concrete task handed to an agent in the Manager, referencing this document directly:

Task: Implement Call Service battery-event logging
Context: docs/architecture/ARCHITECTURE.md, Section 5 & 6
Skill: .antigravity/skills/spring-service/SKILL.md

      
1. Add POST /calls/{id}/battery-events endpoint per the contract in
   docs/api/call-service.yaml (create if missing, per api-contract skill).
2. Persist to battery_events table (see Section 8.2 schema).
3. Emit call.terminated.low_battery to Kafka when event_type=critical.
4. Unit tests for all 6 scenarios in PRD Section 62 (Battery Testing).
5. Produce an Artifact: test report + sequence diagram matching
   Section 5.2 of the architecture doc.
6. Do not modify Auth Service or Chat Service.

## 11.5 Verification Loop (Artifacts)

Antigravity's core trust mechanism is the Artifact — a human-reviewable summary of what an agent did. For this project, require every completed task to produce:

- A task list / implementation plan Artifact, generated before code is written, checked against Section 6/7/8 of this document.

- An automated test report Artifact (unit + integration), including the six battery scenarios from PRD Section 62.

- For UI-facing work: a browser/emulator screen-recording Artifact showing the low-battery warning banner and automatic call termination end to end.

- A short architecture-conformance note: which service boundaries, tables, and API contracts from this document were touched.

Human reviewers should read Artifacts, not raw diffs, as the primary review surface — this is the workflow Antigravity is designed around, and it scales far better than line-by-line diff review once 8–10 microservices are being built in parallel.

## 11.6 Model Selection Guidance

| Task type | Recommended agent model |
| --- | --- |
| Boilerplate service scaffolding, CRUD endpoints, Terraform modules | Gemini 3 Flash — fast, cheap, high volume |
| Battery state machine, WebRTC signaling, security-sensitive code, architecture-conformance review | Gemini 3 Pro or Claude Sonnet — higher reasoning depth |
| Cross-service integration debugging, ambiguous PRD interpretation | Claude Sonnet — strong at multi-file reasoning and following long structured documents like this one |

## 11.7 Suggested Antigravity Build Sequence

- Open the repo as an Antigravity workspace; index docs/architecture/ARCHITECTURE.md and the PRD into the knowledge base.

- Author the SKILL.md files in 11.3 first — they are reused by every later agent.

- Run Wave 0 (foundations) as a single Editor-view session (synchronous, low risk).

- Switch to the Manager surface for Waves 1–5, launching one agent per service/module in parallel, each scoped by a task prompt like 11.4.

- Gate every wave on Artifact review before starting the next wave's dependents.

- Run Wave 6 as a dedicated verification agent that executes the full battery test matrix (PRD Section 62) and the Success Criteria checklist (PRD Section 66) before Play Store packaging.

# 12. Roadmap Alignment

The Antigravity build waves in Section 11.2 map directly onto the PRD's Development Roadmap (Section 61):

| PRD Phase | Duration | Antigravity Wave(s) |
| --- | --- | --- |
| Phase 1 — Planning | 1–2 weeks | Pre-work: this document + SKILL.md authoring |
| Phase 2 — Authentication | 1–2 weeks | Wave 1 |
| Phase 3 — Messaging | 3–4 weeks | Wave 2 (Chat/Media/Notification) |
| Phase 4 — Voice/Video Calling | 3–5 weeks | Wave 2 (Call Service) + Wave 4 (Android call UI) |
| Phase 5 — Battery Protection | 1–2 weeks | Wave 3 (dedicated) |
| Phase 6 — Testing | 2–3 weeks | Wave 6 |
| Phase 7 — Production | ongoing | Post-Wave 6: infra deploy, monitoring, release |

# 13. Appendix — Consolidated Technology Stack

| Layer | Choice |
| --- | --- |
| Mobile | Kotlin, Jetpack Compose, Clean Architecture/MVVM, Hilt, WebRTC SDK |
| Backend | Java 21, Spring Boot 3, Spring Data JPA, Spring Cloud Gateway |
| Real-time | WebSocket (STOMP), WebRTC, STUN/TURN |
| Database | PostgreSQL (system of record), Redis (cache/presence/live state) |
| Storage | Amazon S3 + CloudFront CDN |
| Messaging/Eventing | Apache Kafka |
| Push | Firebase Cloud Messaging |
| Auth | JWT + OTP, optional 2FA |
| Infra | Docker, AWS ECS/EKS, Terraform, GitHub Actions |
| Observability | CloudWatch, Prometheus, Grafana, Sentry/Crashlytics |
| Build toolchain | Google Antigravity (Agent Manager + Editor), Gemini 3 Pro/Flash, Claude Sonnet |

— End of Document —